TEAM WORKING AGREEMENT

The Northstar Sprint - Support Deflection MVP

# 1. Team Identity

| Team / Pod Name | Northstar Support Pod |
| --- | --- |
| Client | Northstar Retail Co. |
| Sprint duration | 5 working days Tuesday–Friday) |
| Product goal | Build a demo able Support Deflection MVP covering at least 2 of 3 ticket types (order status, returns/refunds, stock availability). |
| Team size | 4 members |

# 2. Communication Norms

- Primary channel: WhatsApp group for all day-to-day coordination, and status updates live here.

- Stand-up: Daily at 7: 30pm for our meetings. Each person answers: (1) what I completed since last stand-up, (2) what I am doing today, (3) blockers.

- Availability: Core working hours are ########### Notify the group at least 30 minutes in advance if you will be unavailable during core hours.

- Response time: Acknowledge urgent messages within ######### during core hours; non-urgent within ############.

- Meeting notes: The person who raises a decision records the outcome in the shared notes in the WhatsApp group.

# 3. Deadlines & Commitments

- Anti-black-box rule: no board task may exceed 4 hours of work. Any task larger than 4 hours is split into smaller tasks before it is assigned.

- Definition of Done: every task must have a single checkable sentence. If the DoD cannot be checked with a yes/no question, rewrite it.

- Same-day board updates: every task status is moved to the correct column on the same day the work is done. No end-of-week batch updates.

- Commit/edit convention: Every time you save or upload your code (a "commit"), your message must follow this exact format. Tell us the kind of change, what you did, and why it's important.

- End-of-day check-in: What you completed today, what you are working on next, any problems blocking you (if any).

# 4. Conflict Resolution

- Direct conversation: raise the issue with the teammate privately and immediately after the concern arises.

- Mediated conversation: if unresolved, escalate to the full pod within 2 hours. Use a 15-minute structured conversation: each person states their view, then the group decides.

- Facilitator: if the pod cannot reach agreement, appoint a neutral rotating facilitator for the next conversation. The facilitator’s decision is final for the sprint.

- No silent disagreement: if a decision affects your work and you disagree, speak up before the work starts. Silence is treated as agreement.

# 5. Escalation & Accountability

- Zero-activity rule: if any teammate shows no visible board, commit, or edit activity for 2 consecutive days, the escalation path is triggered immediately not at the deadline.

- Escalation path: (1) direct check-in via primary channel; (2) if no response within 2 hours, full team call; (3) if still unresolved, notify the sprint facilitator.

- Contribution balance: on Day 4 the team reviews the commit/edit plus board timestamp log. If one person is under-contributing, the team reallocates tasks transparently.

- Peer Reliability Index: confidential, submitted individually at sprint end. Raw scores are never shared verbatim; only aggregate patterns may be discussed.

# 6. Quality & Handoff Standards

# ##### please help fill this place

# 7. Team Member Signatures

By signing below, each team member agrees to follow this Team Working Agreement for the duration of the Northstar Sprint.

| Name | Role / Focus Area | Signature & Date |
| --- | --- | --- |
| Cindy Manga |  | CM 13/08/2026 |

.